# Project Proposal Draft

- Problem Statement: what problem are you trying to solve?

We aim to build a robust, measurable, and deployable multi-object video analytics system. Given a live or offline video stream, the system will (i) detect objects of interest, (ii) assign persistent IDs and track them across frames, and (iii) output time-stamped trajectories and statistics (e.g., in/out counts, dwell time). To handle open, real-world scenarios, we will additionally support open-vocabulary, text-prompted object finding and segmentation (e.g., “person with a red backpack”) so users can flexibly query novel categories without retraining.

- Problem Relevance: why is the problem interesting and useful in practice?

Such systems are widely used in public safety (anomaly/zone crossing), retail analytics (footfall and flow analysis), traffic management (vehicle/pedestrian monitoring, congestion insights), and sports analysis (player/equipment tracking and tactic review). Real deployments require:1）Robustness to occlusion, illumination change, and crowded scenes to reduce missed detections and ID switches; 2)Standardized, reproducible evaluation (e.g., HOTA/IDF1/MOTA on MOT-style datasets) for fair comparison and iteration; 3) Engineering readiness (Dockerized runtime, logging/monitoring, and optional acceleration) plus privacy mechanisms (face/license-plate blurring) for responsible use.

- Prior Art: how have others tried to solve this problem?

tracking-by-detection

- Proposed Method: how will you attempt to solve it? (staged plan)

1. Set up Python/PyTorch; pull YOLOv8, BoxMOT, TrackEval; prepare MOT17 (tracking) and a small COCO subset for sanity checks; define outputs in MOT format.

Deliverables: env file, dataset notes, sample I/O script.

2. Stage 1 — Baseline Run (closed-set).

Run YOLOv8 track on videos/camera streams; produce ID-overlaid videos; log FPS/latency/memory; export results to MOT format.

Deliverables: baseline demo video, metrics log.

3. Stage 2 — Tracker Hub & Comparison.

Integrate BoxMOT; on the same detector/data, switch between ByteTrack / StrongSORT / OC-SORT / BoT-SORT; evaluate with TrackEval (HOTA/IDF1/MOTA); visualize ID switches and occlusion cases.

Deliverables: comparison table/plots, brief analysis of failure modes.

4. Stage 3 — Robustness & Performance Ablations.

Tune confidence/NMS/matching thresholds; export to ONNX or try smaller detector variants for higher FPS; quantify accuracy–speed trade-offs (FP32→FP16 if applicable).

Deliverables: ablation table, throughput vs. accuracy charts.

5. Stage 4 — Open-Vocabulary Extension (experimental).

Add Grounding DINO + SAM 2; support text-prompted detection→video segmentation→cross-frame identity; expose a UI toggle (“Open-Vocab / Experimental”). Compare flexibility vs. latency/stability.

Deliverables: side-by-side demo video, latency/accuracy notes.

6. Stage 5 — (Optional) Retrieval & Privacy.

Build CLIP+FAISS index from track crops; implement text-/image-to-video retrieval; default-enable face/plate blurring for demos.

Deliverables: retrieval demo & Recall@K; privacy note.